Prototype Scope Document

AI-Powered Chatbot for Ticketmaster  |  Stage 1 of 2  |  v1.0  |  May 2025

1. Purpose of This Document

This document defines the scope, features, technical approach, and success criteria for the Stage 1 prototype of the Ticketmaster AI Chatbot. It is intended to align the project team and client on exactly what will be built, what will be deferred, and what the prototype is designed to demonstrate before Stage 2 begins.

2. What This Prototype Is Designed to Prove

The prototype answers one core question for the client:

Can an AI assistant understand what Ticketmaster users are asking — in natural, conversational language — and return real, relevant event data in a way that is more useful than a standard search bar?

If this is demonstrated convincingly, it unlocks Stage 2: integration with Ticketmaster's internal systems (purchase, orders, CRM) to make the chatbot fully transactional.

3. Constraint & Approach

Stage 1 is built using only the Ticketmaster Discovery API — a free, publicly available API that provides real event data including names, dates, venues, prices, artists, and classifications. No access to internal Ticketmaster systems is required for this stage.

| Available in Stage 1 | Deferred to Stage 2 |
| --- | --- |
| Event search by location, date, genre, artist | Ticket purchase / seat selection |
| Event details — venue, lineup, pricing, dates | Order tracking and e-ticket retrieval |
| Smart AI recommendations based on preferences | Refunds and exchanges |
| Multi-turn conversational refinement | Personalisation from purchase history |
| FAQ and policy answers via knowledge base | Real seat maps and inventory |
| Simulated purchase and escalation flows | Live human agent handoff |

4. Features In Scope — Prototype

✓ IN SCOPE — Natural Language Event Search

User types a conversational query — e.g. "Rock concerts in Chicago next month"

AI extracts intent, location, date range, and genre automatically

Backend calls Ticketmaster Discovery API with extracted parameters

Bot returns a curated list of real, matching events in a friendly format

Demonstrates: AI layer working correctly on top of real Ticketmaster data

✓ IN SCOPE — Conversational Refinement

User can follow up without repeating themselves — e.g. "Something cheaper" or "Smaller venue"

Bot remembers previous search context and adjusts results accordingly

Shows multi-turn conversation capability — this is what separates a chatbot from a search box

Demonstrates: conversational memory and session state management

✓ IN SCOPE — Smart AI Recommendations

User states a preference — e.g. "I like indie music, what's good this weekend near me?"

AI interprets mood, genre, and timing cues and queries the Discovery API intelligently

Results returned with added AI context — trending shows, venue type, audience fit

Demonstrates: personalisation capability without needing CRM or history data

✓ IN SCOPE — Event Deep Dive

User selects an event and asks follow-up questions — venue, parking, age restrictions, what to bring

Bot answers using event data from Discovery API combined with a static FAQ knowledge base (RAG)

Demonstrates: multi-turn conversation on a specific event + knowledge base integration

✓ IN SCOPE — Simulated Purchase Flow (Demo / Mock — clearly labelled)

After discovering an event, user can proceed to "buy tickets"

Bot walks through the purchase journey — seat category, quantity, order summary

Flow stops before any real transaction — clearly marked as "Demo Mode"

Demonstrates: the full user journey end-to-end for client presentation purposes

Note: Real purchase capability will be added in Stage 2 via Commerce API

✓ IN SCOPE — FAQ and Policy Answers

User can ask policy questions — e.g. "What is the refund policy?" or "Can I bring a bag?"

Answers generated from a pre-loaded static knowledge base using RAG (not hallucinated)

Knowledge base will include Ticketmaster's public policies, common venue FAQs, event-going tips

Demonstrates: grounded AI responses — the bot only answers from verified content

✓ IN SCOPE — Escalation Simulation (Demo / Mock — clearly labelled)

If user says "I want to speak to someone" or the bot cannot resolve a query, escalation is triggered

Bot displays handoff message — "Connecting you to a specialist. Average wait: 2 minutes."

Full conversation transcript is packaged and logged (no real agent behind it at prototype stage)

Demonstrates: escalation detection logic and handoff UI — real agent integration in Stage 2

5. Features Out of Scope — Deferred to Stage 2

✗ OUT OF SCOPE — Real Ticket Purchase

Requires Ticketmaster Commerce API access — not available at prototype stage

Full purchase flow (real seat maps, inventory, payment processing) will be built in Stage 2

✗ OUT OF SCOPE — Order Tracking and E-Ticket Retrieval

Requires access to Ticketmaster's order management system and user account data

Will be integrated in Stage 2 alongside CRM and purchase history

✗ OUT OF SCOPE — Personalisation from User History

Requires CRM data, purchase history, and browsing behaviour from Ticketmaster's internal systems

Stage 2 will connect to these data sources to enable truly personalised recommendations

✗ OUT OF SCOPE — Live Human Agent Handoff

Requires setup of a live agent platform (Zendesk, Intercom, or equivalent) with real agents

Escalation flow will be fully wired in Stage 2 — prototype demonstrates the UI and trigger logic only

6. How Escalation Will Work — Stage 2 Design

While the prototype only simulates escalation, the full escalation system is designed and ready to build. Here is how it will work when implemented in Stage 2.

What Triggers Escalation

- AI confidence score drops below threshold — the bot is unsure of the answer

- User explicitly asks for a human — "I want to speak to someone" / "This isn't helping"

- Rule-based triggers — fraud reports, accessibility requests, or complex refund disputes always escalate regardless of AI confidence

The Escalation Flow

STEP 1 Trigger detected (low confidence / user request / rule match)

↓

STEP 2 Bot acknowledges immediately:

"Connecting you to a specialist. Average wait: 2 minutes."

User stays in the same chat window — no new tab, no phone number

↓

STEP 3 Backend packages the full transcript:

{ userId, sessionId, conversationHistory, issueCategory,

autoSummary: "User requesting refund for June 12 show..." }

↓

STEP 4 Payload sent to agent platform (Zendesk / Intercom / Freshdesk)

New ticket created and assigned to available agent

Agent sees full transcript + auto-summary before responding

↓

STEP 5 Agent joins the same chat window

User sees: "You are now connected with Priya from support."

Bot goes quiet — stops auto-responding while agent is active

↓

STEP 6 Agent resolves issue → closes ticket

User receives satisfaction prompt

Full transcript stored for QA and training

Key design point: The user never changes window or repeats themselves. Your backend owns the chat interface — it routes messages to AI or human agent depending on session state. The user sees one seamless conversation throughout.

7. Prototype Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Chat UI | React (custom component) | Floating widget — works on any website. Same component reused for Stage 2. |
| Backend Server | Node.js or Python FastAPI | Orchestrates all AI calls and API calls. Hosted on Railway or Render (free tier). |
| AI / LLM | OpenAI GPT-4o or Anthropic Claude | Called via API. Pay-per-use — cost for prototype is a few dollars. Swap-friendly. |
| Event Data | Ticketmaster Discovery API | Free, public. Provides real events, venues, dates, prices, artists. |
| Knowledge Base | Pinecone (free tier) or in-memory | Stores FAQs and policies for RAG. In-memory store is sufficient for prototype. |
| Hosting | Railway or Render | Free tier, zero DevOps overhead. Production hosting decision made in Stage 2. |
| Prototype Cost | ~$5–20 total | AI API call costs only. Everything else is free tier or open source. |

8. Prototype Success Criteria

The prototype is considered successful if it clearly demonstrates the following to the client:

- The bot understands natural language queries and extracts the right search parameters without the user filling in a form

- Real Ticketmaster events are returned in a conversational, contextualised way — not a raw list

- The bot can hold a multi-turn conversation — refining results, answering follow-ups, and maintaining context

- Policy and FAQ questions are answered from a grounded knowledge base — no hallucinated information

- The purchase and escalation journeys are clearly visualised, even in demo mode, so the client can see the full intended experience

If these five points land well in the client demo, the case for Stage 2 becomes straightforward: the foundation is proven, and all that remains is wiring in Commerce API, CRM, and live agent access.

9. What We Need Before Build Starts

The following must be confirmed before development begins:

| Item | Details | Status |
| --- | --- | --- |
| Ticketmaster API Key | Free key from developer.ticketmaster.com — takes 1–2 days to approve | To confirm |
| AI Provider Choice | OpenAI (GPT-4o) or Anthropic (Claude) — both work equally well for prototype | To confirm |
| Backend Language | Node.js or Python — developer's preference | To confirm |
| Prototype Hosting | Railway / Render (free) or local demo only | To confirm |
| Demo Timeline | When does prototype need to be ready to show the client? | To confirm |
| UI Branding | Should chat widget match Ticketmaster's brand colours, or is a clean generic UI fine for prototype? | To confirm |

10. Stage 2 Preview — What Comes Next

Stage 2 is unlocked once the client approves the prototype. It adds full transactional capability on top of the proven Stage 1 foundation.

| Stage 2 Addition | What It Enables |
| --- | --- |
| Ticketmaster Commerce API | Real ticket purchase, seat selection, inventory, order creation |
| Order Management Integration | Order tracking, e-ticket retrieval, booking history |
| CRM / Purchase History | Personalised recommendations based on past events and preferences |
| Payment Gateway | Stripe or equivalent — PCI-compliant checkout within the chat flow |
| Live Agent Platform | Zendesk / Intercom — real human handoff with transcript passing |
| Authentication | Login state passed to chatbot for personalised, account-specific actions |
| Production Hosting | Move from prototype hosting (Railway) to production cloud (Azure / AWS / GCP) |

Stage 2 is built on the same codebase as Stage 1. No rebuild required — only additions. The AI layer, backend structure, and chat UI from the prototype carry forward entirely.